Assignment 1.1 - Design Documents & Prototype
- GDD
- TDD
- Art & Style Guide

Prototype ** Rough idea on how a portion of game will work
        ** Include video (youtube)

Assignment 1.2 - Postmortem
- Document reflecting current project state
- What went right/ wrong
- Group effort document (Collect everyone's opinion, mash together)

Week 2

Assignment 2.1 – First Milestone
- One level of intended gameplay (doesn't need to be perfect, mostly core mechanics
- Placeholder art is okay

Assignment 2.2 – Postmortem

Week 3

Assignment 3.1 – Alpha
- Game is effectively complete
- Tuning / Debugging work to do
- No new features after this point

Assignment 3.2 – Postmortem

Week 4

Assignment 4.1 – Beta
Only bug fixes from this point forward (This may not hold true for this class's projects)

Assignment 4.2 – Postmortem

Week 5

Assignment 5.1 – Release
Everything completed, great job!

Assignment 5.2 – Class overview Postmortem